# Buildings and Grounds Committee Meeting Minutes

# Wednesday, February 5th

Present: Joe, Cynthia, Barbara, Caroline, Javier, Victor, Joanne, Charlie, Frona, Nancy, Deborah, Gavin, Representatives of Lancaster Landscapes (Adrienne, Carlos, Joel)

Winter Recap: Last month Charlie headed up the effort to apply for a new tree from the county. Thanks to Joe and the Board for the needed sign-offs. If we get the tree, the county will actually come and plant it. And unlike the whips we got in the fall, this tree will be a few years old and a little more substantial. Deborah “visited” the whips the other week and they all look like they are doing well in their new homes. Nancy reminded the group that one is temporarily planted by the maintenance office and will need to be moved to its permanent home in the spring (now that the fence work is done in that area).

Welcome to the new landscaping contractor:  Joel, Adrienne, and Carlos introduced themselves. Leo will also be working with us and out with the crews when they are here. They said they think the Meadows looks generally good and look forward to working with us, especially on addressing our drainage and erosion problems. They are ready to get moving with spring clean up tasks – cutting back perennials, edging the beds, cleaning up winter debris. With fence work continuing we will ask them to focus on front beds and the back yards where the new fences are already in. We asked questions about the pruning theory—they will generally hand prune and work to avoid the need for rejuvenation pruning. Will also advise us when shrubs are nearing the end of their life so that we can get succession plants in the ground before the old one is completely gone.  7-14 day mow schedule that will adjust with weather conditions. Mowing height will also adjust as the season progresses to reduce the amount of ‘brown’ we see in August. We also can pre-plan for “tree days” when they will come in and address as many big tree issues as they can in one day for a flat fee. Will make sure we can advance-notice residents on lawn treatments and other potentially disruptive work. After two seasons with no lawn treatments, we will start in with a new, organic fertilization plan. Also recommended to us that we could focus on spot-treatment of crabgrass/weeds in front yards and let many back areas stay completely untreated so that there are always large sections of the Meadows that are completely natural. We will continue to see a mix of grass and clover throughout the Meadows, but the landscapers will work to keep the yards free of bare patches and an overrun of weeds. We can re-evaluate the treatment plan in 2021 and adjust if needed – the contract offers us a variety of options. B&G will take this under advisement and discuss.

Spring walk through: opportunity to identify and map problem areas in every court. Landscapers will also note issues we may wish to address and they do clean-up activities, and will help us with prioritizing what to fix immediately, what needs to wait until fall, and what might hold another year. We are particularly interested in “overly mature” to dead plantings, and serious standing water/reoccurring drainage problems. Nancy will get the large plat maps from Craig to distribute to committee members. Charlie will draft a criteria list for the walk-through so that we all know what to look for and how to document with notes/photos. We will divide up the courts at the March meeting and report back/prioritize at April meeting. Once the priority lists are complete court reports will be provided to each court chair to share with their residents. Between now and March Deborah will solicit concerns from residents—they will be great resources for noting reoccurring drainage problems in particular as poor grading can lead to water problems in units.

Tree-tagging: Mews and Arbor have both done a tree-tagging project in last few years. Every tree in their community was identified, given a number, placed on a map, and given an estimate on age and remaining life expectancy. Allows for strategic planning of large tree replacement. This could be really valuable as we know we have many mature trees of varying health. The cedars along Quaker Lane are a particular concern as they are over powerlines and in some cases have units nearby. What can we do to make sure they stay healthy and plan for succession plants in advance of crisis. Mews provided contact information for their arborist contractor. Nancy will reach out for a bid, and we can also look at other arborists.

Looking Ahead: For summer months we will have to recruit and remind residents to help us water young trees and new plantings. Water is covered in HOA fees, but we do not pay Craig or the Landscapers to come and water new plantings. Post-fence turn restoration planning – Kolas is prepared to work with our Landscaper to repair turf and other landscaping that is damaged by supplies or equipment. We will work with the Landscaper to identify those issues as they finish this summer and then submit a complete list to Kolas.

Issue Log review: Gavin distributed in advance. A few carry over items from the fall. A mud-pit and wood chip pile and the replacement of two mistakenly removed azaelas in Court 3. Replace two Yews that died in summer drought on 35th street.  Repairing the turf that was torn up for sewer line work in Court 15. Following up to make sure 2 acubas were removed in Court 3 and a Court 14 holly was trimmed by previous contractor (EE) as promised. Coordinate with Glen to make sure our decorative grasses along the side of their tennis court are trimmed to match those are their side (right now their side is cut back and ours is not). There is an empty bed on Utah street, and five plants that were under warranty with EE that died last fall. Nancy will reach out to see if they will honor the warranty replacements and finish out fence work prep pruning (or if we need to issue the work order to Lancaster). All issue log items will be merged into the spring walk-through so that they get on the prioritization plan for the year.

Open forum: Everyone seems to agree we really need to start focusing on our drainage problems and standing water issues; also the places where dirt and mulch simply runs out into sidewalks and common areas in heavy rains. While we will look to increase the percentage of native plants in the community, we will need the landscaper to help us determine when they will work best vs. when something else actually makes more sense. Not looking to be all-native over-night. We all like many of the decorative non-invasive species that decorate our front beds. Victor reported that there was a graffiti incident between us and the Glen—was reported to the police and maintenance has started on clean-up; just waiting for warmer weather to repaint damaged fencing. As we move to spring lets remind residents about how to report issues they see, to ensure they are not collecting standing water around the community in empty planters and flowerpots, to not attempt to direct the landscapers (who work at the direction of B&G) but to report concerns to the committee. Deborah will work on drafting resident info for web site and for email distribution via TownSq and/or the Court Chairs.

Next Meeting: March 4th, 2020